1. Fiber – could not co-ordinate with the fiber people to get the job done even after giving team. Later Sir had to get it done.
2. Fiber utilization not done properly, was supposed to be monitored (More than 200-400 mtrs of fiber lying in roles near the poles).
3. Assigning IP address to the camera took more than 3-4 days.
4. When fabricator was provided and asked to lay the cable from cameras to the poles, when he and Lalji both were there you decided not to do ot and because of which lot of hardships were to be followed.
5. Did not examine the fabrication done for cameras (PTZ). Being an Engineer it should have been the first thing you should have supervised and on that day when no work was there excuse was given that material was outsource for them.
6. Rather than working simultaneously you made Amit and Lalji wait near you when need to make configuration.